## Slide 1
Review Date: 26/07/2019
ESA ID: TIAA ALEXA Digital Assistant
PM ID and Name: (611198) Pushparaj R

## Slide 2: Agenda
TIAA Alexa Skill – User Experience
  What we did in 2019
  Execution Model
  Delivery Metrics
  SPD / Devops
Best Practices, Business Ideas & Value-adds
Challenges
2019 Roadmap
Appendix

## Slide 3
#3
TIAA Alexa Skill – User Experience

## Slide 4
Echo Devices
User acquires Alexa enabled devices such as Echo Dot, Echo show/spot
User starts the setup process by opening the companion app and connect the Echo device to the internet
Download
Echo app
User plugs the Echo device and download the companion app to their phone or tablet
Enable TIAA Alexa Skill
User enables the TIAA Alexa skill from the companion app
Voice Interaction
User interacts with Alexa through voice and ask TIAA related queries
TIAA Alexa Skill – End User / Participant in Digital Assistant Journey
Device
Set Up

## Slide 5
Ask TIAA for nearest advisor/office
User gets the location information either from IOT or YEXT services
User plays the quiz about TIAA and TIAA related functions
Ask TIAA for market quote/symbol
User receives the up-to-date stock quote or symbol for the inquired company name
Ask TIAA to get the availability of tax forms
User gets the availability of the following tax form
5498
1099 B, R, Q, INT, DIV and LTC
Ask TIAA for market performance
User receives the up-to-date performance for the inquired market name. i.e. Dow Jones, S&P, NASDAQ
TIAA Alexa Skill – End User / Participant in Digital Assistant Journey
Ask TIAA to play Trivia game

## Slide 6: TIAA Alexa Skill
What we did in 2019

## Slide 7
TIAA Alexa Skill – 2019 Delivery Highlights
Expo table/booth to talk about Rapid Release outside the venue of Scott’s Townhall.
Alexa – First Voice Assistant
Alexa is the first Voice Assistant, where RoboAdvisor is the first client-facing web application to migrate to OpenShift platform and perform rapid release using Blue-Green deployment style - powered by Gitlab CI, ElectricFlow CD and OpenShift. Move to OpenShift also provides on-demand scaling, operational efficiency and continuous delivery capabilities.
Why:
Short duration: substantially reduce the release window duration from days to minutes.
Lower risk: make software deployments low-risk events by applying patterns like blue-green deployment to achieve zero-downtime deployments.
Lower costs: reduce the cost of making changes to production.
Happier teams: make releases less painful and reduce team burnout
Faster time to market: Reduce lead time to deliver value to customers.
Impact/Result:
Reduce release duration from 3 days to <1 hour.
Simplified release process demands fewer artifacts and approvals.
Deployment and checkout happens during week days.
What Cognizant did:
Cognizant was pivotal in the first Rapid release of RoboAdvisor.
Analysis and categorization of the configuration files to ensure that the application is ready for OpenShift migration.
Building a CI/CD pipeline with GIT Continuous Integration, ElectricFlow, OpenShift, Docker and AWS technologies.
Integrated SeaLights in CI/CD process to identify and improve the test effectiveness.
Optimized the build process by rewriting the gitlab-ci.yml which helped to reduce the overall build time.
In order to create better visibility on server side issues, team enhanced the Splunk dashboard to use OpenShift logs.

## Slide 8: TIAA Alexa Skill – 2019 Delivery Highlights
Integrated YEXT Location Service
February 2019
  Additional location services on top of IOT for the nearest advisor
  Fetching the advisor/office location from YEXT
  Finding nearest advisor/office from YEXT within 20/500 miles radius
Analytics
March 2019
  Tagging the user intents and slots via BOOMR analytics
  Finding the service call time taken
  Passing the session and user details

## Slide 9: RoboAdvisor – 2019 Delivery Highlights
Responses based on Device TimeZone
April 2019
  Introduction of goal profiling in Goal summary view
  Life stage selection with Q&A regrading user’s savings & future plans
  Recommended goals view on completion of Q&A
  Set Goal from recommended goals view
  Pick from list feature which navigates to redesigned select goal page
Optional Account Linking
May 2019
  Savings & Investing – Enable Projection chart
  Savings & Investing – Enable Projection – Bubble view
  Redirection to GS flow for IAS(Individual Advisory services) Engaged users
  Unit Testing migration to spock framework

## Slide 10: RoboAdvisor – 2019 Delivery Highlights
Designed Alexa skill with Visual Experience
June 2019
  Introduction of goal profiling in Goal summary view
  Life stage selection with Q&A regrading user’s savings & future plans
  Recommended goals view on completion of Q&A
  Set Goal from recommended goals view
  Pick from list feature which navigates to redesigned select goal page
Account Balance Inquiry
July 2019
  Savings & Investing – Enable Projection chart
  Savings & Investing – Enable Projection – Bubble view
  Redirection to GS flow for IAS(Individual Advisory services) Engaged users
  Unit Testing migration to spock framework

## Slide 11
Execution Model

## Slide 12: RoboAdvisor Platform - Future Release
Platform Nature
  Followed agile methodologies across the releases
  GBS QA will be involved for Sept release
Coimbatore : 1
Kochi : 3
Chart: 
| Offshore | Onsite
Dev | 4 | 3
Onsite
Offshore
Development Team Distribution - 7
Release Name | Onsite | Offshore | Nearshore | Current Status | Release changes
Sept | 3 | 4 | 0 | CUT | Debt Tool Integration . RIR reports for WM engaged users
Digital Advice Zone
Team Alpha
Scrum Team
Team Beta
Scrum Team
Business, PM (TIAA)
Scrum Master (CTS)
Scrum master (CTS)
Dev (CTS)
QA(GBS)
Dev(CTS)
QA(GBS)
UX, Prototype(TIAA)
UX, Prototype (TIAA)
Dev(GBS)
Dev(GBS))

## Slide 13: Project Gantt Chart and Current State
Sep Release Plan
Phases | 15-Jun | 30-Jun | 17-Jul | 30-Jul | 15-Aug | 23-Aug | 5-Sep | 15-Sep | 30-Sep
CUT |  |  |  |  |  |  |  |  | 
QA |  |  |  |  |  |  |  |  | 
UAT |  |  |  |  |  |  |  |  | 
Regression |  |  |  |  |  |  |  |  | 
Deployment |  |  |  |  |  |  |  |  | 
W. Support |  |  |  |  |  |  |  |  | 

## Slide 14
Best Practices, Business Ideas and Value-Adds.

## Slide 15: Best Practices
Quality
Forking a repository allows you to freely experiment with changes without affecting the original project. Implemented from March release
GIT Fork
  In TIAA, RoboAdvisor is the first project to implemented these best practices. Many other project teams reach out to TIAA managers who lead RoboAdvisor, to get help in implementing these best practices in their projects.
Trunk Based development
All developers commit to one shared branch under source-control. Implemented for Sep release.
Pre-merge quality check
Pre-merge quality check helps in avoiding
sonar violation getting merged into release branch. Implemented from May release.

## Slide 16: Business Ideas & Value Adds
Business Ideas
AI based Risk Tolerance Calculator
In the existing risk selection process in RoboAdvisor, the user can either select a risk on his own or he could use the Risk questionnaire(RTQ) feature to get a suggested risk. The purpose of the RTQ is to create an accurate risk profile of the client, which becomes the primary factor in selecting their investments. Yet, it still forces clients to take what amounts to a multiple-choice pop quiz, one for which they have not studied, and relies on their answers to build a portfolio that they may be invested in for decades.
Companies like Yodlee could provide access to an enormous quantity of very useful information about a prospective client. It could include the client’s entire investing history plus their personal finance history, including every transaction they ever made, and throw in social media, too. An algorithm could be written to develop a personality profile for the client that would be a better representation of how they would deal with different market scenarios and provide a better understanding of an investor’s risk profile than a questionnaire.
Value Adds
Enabled the Web unit tests coverage for Typescript files in Sonar Dashboard to show both Java and Typescript coverage percentage.
Integration test suite optimized and the execution time reduced to 2 Minute 50 seconds from 11 Minute 30 seconds.
As part of streamlining the scrum process and tools for Digital Advisor, we created new dashboards in Jira which would help to track the stories and defects effectively based on release and resource effectively.

## Slide 17: RoboAdvisor Team – Other Metrics
CCA Status – RoboAdvisor : On Track for CCA target.
CCA Status
Soft Dollar Savings : 3 Value-Adds, $35K
CII contribution
Offshore team continued to provide support for production releases
Continue to support and provide KT sessions ( Business & Application Knowledge) to the GBS resources
Team is continuously doing research on latest trend in RoboAdvisor and shares comparative study in TIAA perspective.
Research & Development
GBS Knowledge Sharing
Release Support
Highlights

## Slide 18
Challenges

## Slide 19: Challenges
GBS
Collaboration
  GBS owns the QA execution and Cognizant don’t have any involvement. Since GBS QA’s business knowledge is limited, dev team actively support QA.
  Cognizant onsite performs the dual role of Scrum master and Technical lead. There were challenges initially in assigning the work to GBS. But Onsite worked with TIAA managers to sort out the issues.

## Slide 20
2019 Roadmap

## Slide 21: Digital Advisor Road Map 2019
July 2019
Sep 2019
Nov 2019
Build the debt management goal experience.
Analytics updates.
Minor UI enhancements.
Tech Pipeline for 2019
Angular 6 upgrade
Sealights for better quality management
AWS migration.
Spock to be used for unit testing Java code.
Integration of feature experimentation platform spilt.io
Retirement Checkup to include Advice, Planning with spouse
Expand Goal Recommendations Experience

## Slide 22: Previous Review – Actionable Status
# | Actions | Review Date | Responsibility | Target Date | Actual Closure Date | Status | Remarks

## Slide 23: Accolades
Blandford, Scott M, EVP, Chief Digital Officer after Rapid release
Rapid Release Expo Awesome!!!! Congrats all - this is the future!
Arnold, Chad , SMD, after Rapid release What an amazing accomplishment team!
Scott just shared your success with the new release process during Blake’s leadership meeting. Very impressive!
Mohamed, Fizal, Sr Mgr, Sr Lead Architecture Manager, DIT Metrics and Analytics Tech ,TIAA
“I wanted to take this opportunity to recognize and appreciate the contributions of the RoboAdvisor team. In the last 6-8 months, the team has gone through a lot of changes including team structure changes, process changes, platform migration, etc. In addition to the technical and domain expertise, they have also demonstrated a very high work ethics.
I want to specially mention about the trio Athira, Bala and Sabari at onsite, who not only did adapt to these changes well, but embraced and excelled in them. For instance, after losing our scrum master, we challenged them to take up that role and run the scrum team. They got out of their comfort zone, stepped up and have been running the scrum teams successfully ever since then.
Once again team, keep up the great work. We are very glad to have you all as part of the team.”

## Slide 24: Appendix
#24
Notes: All screenshots – Add one liner about on the respective slide.

## Slide 25
Screenshots (if any)

## Slide 26
Thank You!