## Slide 1
Review Date: 26/07/2019
ESA ID: TIAA ALEXA Digital Assistant
PM ID and Name: (611198) Pushparaj R

## Slide 2: Agenda
TIAA Alexa Skill – User Experience
  What we did in 2019
  Execution Model
  Delivery Metrics
  SPD / Devops
Best Practices, Business Ideas & Value-adds
Challenges
2019 Roadmap
Appendix

## Slide 3
#3
TIAA Alexa Skill – User Experience

## Slide 4
Echo Devices
User acquires Alexa enabled devices such as Echo Dot, Echo show/spot
User starts the setup process by opening the companion app and connect the Echo device to the internet
Download
Echo app
User plugs the Echo device and download the companion app to their phone or tablet
Enable TIAA Alexa Skill
User enables the TIAA Alexa skill from the companion app
Voice Interaction
User interacts with Alexa through voice and ask TIAA related queries
TIAA Alexa Skill – End User / Participant in Digital Assistant Journey
Device
Set Up

## Slide 5
Ask TIAA for nearest advisor/office
User gets the location information either from IOT or YEXT services
User plays the quiz about TIAA and TIAA related functions
Ask TIAA for market quote/symbol
User receives the up-to-date stock quote or symbol for the inquired company name
Ask TIAA to get the availability of tax forms
User gets the availability of the following tax form
5498
1099 B, R, Q, INT, DIV and LTC
Ask TIAA for market performance
User receives the up-to-date performance for the inquired market name. i.e. Dow Jones, S&P, NASDAQ
TIAA Alexa Skill – End User / Participant in Digital Assistant Journey
Ask TIAA to play Trivia game

## Slide 6: TIAA Alexa Skill
What we did in 2019

## Slide 7
TIAA Alexa Skill – 2019 Delivery Highlights
Alexa enabled Amazon Echo devices
TIAA Alexa - First Digital Assistant
Amazon Alexa is the voice-activated, interactive AI bot, or personal assistant, that lets people speak with their Amazon Echo devices. TIAA Alexa Skill is the application that gives the ability to Alexa to understand the user intents issued in the form of voice commands.
Why:
Voice Experience: Voice is the most natural form. It simplifies the way the user go about every day.
Voice-First Visual Experience: Visuals mainly to complement and supplement the voice UI.
Hands Free: Enables user to communicate being in the place where they are.
Reduce Support Calls: Minimize the customer support calls for basic queries and clarifications
AI Powered Companion: Communication channels have significantly improved with advancements in NLU
Impact/Result:
What Cognizant did:
Cognizant was pivotal in the first Digital Assistant of TIAA Alexa.
Provided the document on analysis of the requirement and architecture design for the problem definition
Implemented the test scripts using lambda tester for the incremental changes to rectify the issues in the development stage.
Provided configuration based settings which ease the changes in service endpoints, date ranges and logic parameters
Created mock service to cover the all possible scenario which cannot be done with real time service
Automated the skill intent testing using SMAPI which helps in test the stability of the interaction model at any given time

## Slide 8: TIAA Alexa Skill – 2019 Delivery Highlights
Integrated YEXT Location Service
February 2019
  Additional location services on top of IOT for the nearest advisor
  Fetching the advisor/office location from YEXT
  Finding nearest advisor/office from YEXT within 20/500 miles radius
Analytics
March 2019
  Tagging the user intents and slots via BOOMR analytics
  Finding the service call time taken
  Passing the session and user details

## Slide 9: RoboAdvisor – 2019 Delivery Highlights
Responses based on Device Time Zone
April 2019
  Retrieval of user device time zone and finding the relative dates.
  Forming the tax form availability and market quote response based on date ranges
  Included the as of date in the balance inquiry response
Optional Account Linking
May 2019
  Enabling the optional account linking for TIAA Alexa Skill
  Allowing customers to enable and use your TIAA Alexa skill without first linking their accounts
  Requesting for account linking which needs authentication.

## Slide 10: RoboAdvisor – 2019 Delivery Highlights
Designed Alexa skill with Visual Experience
June 2019
  Adding Alexa Visual UX for TIAA trivia game.
  Introducing the Alexa Visual components for displaying the list of advisors from YEXT
  Viewing particular advisor details on touch selection.
Account Balance Inquiry
July 2019
  Secure PIN authentication in the balance inquiry conversation flow
  Providing account balance for the Portfolio, Brokerage, Bank, Retirement, Life Insurance, Mutual Funds, Retirement Healthcare, Outside Assets and Trust
  Migrated AWS Lambda to TIAA VPC environment.

## Slide 11
Execution Model

## Slide 12: TIAA Alexa Skill Platform - Future Release
Platform Nature
  Followed agile methodologies across the releases
  GBS QA involved in August release
Chennai : 4
Chart: 
| Offshore | Onsite
Dev | 4 | 3
Onsite
Offshore
Development Team Distribution - 5
Release Name | Onsite | Offshore | Nearshore | Current Status | Release changes
August | 1 | 4 | 0 | App Submission | Balance Inquiry with secure PIN conversation flow
Digital Advice Zone
Team Alpha
Scrum Team
Team Beta
Scrum Team
Business, PM (TIAA)
Scrum Master (CTS)
Scrum master (CTS)
Dev (CTS)
QA(GBS)
Dev(CTS)
QA(GBS)
UX, Prototype(TIAA)
UX, Prototype (TIAA)
Dev(GBS)
Dev(GBS))

## Slide 13: Project Gantt Chart and Current State
August Release Plan
Phases | 14-Jun | 26-Jun | 08-Jul | 13-Jul | 19-Jul | 25-Jul | 30-Jul | 2-Aug | 12-Aug
Design & DEV |  |  |  |  |  |  |  |  | 
QA |  |  |  |  |  |  |  |  | 
UAT |  |  |  |  |  |  |  |  | 
Enterprise Release |  |  |  |  |  |  |  |  | 
Pilot Kickoff |  |  |  |  |  |  |  |  | 
Checkpoint Calls |  |  |  |  |  |  |  |  | 
Pilot Close |  |  |  |  |  |  |  |  | 
App Submission |  |  |  |  |  |  |  |  | 
Go Live |  |  |  |  |  |  |  |  | 

## Slide 14
Best Practices, Business Ideas and Value-Adds.

## Slide 15: Best Practices
Quality
Unit tests identify issues in the very first stages of the app development cycle. Helps in incremental changes and more flexible with regard to implementing changes in preexisting code
Automated Unit Testing
  In TIAA, TIAA Alexa Skill is the first project that uses server-less computing platform i.e. AWS Lambda. The lambda then moved to VPC environment for high secure deployment.
Static Code Analysis
Method of debugging by examining source code before a program is run. It’s done by analyzing a set of code against a set (or multiple sets) of coding rules.
Veracode Check
Helps find security issues in code and identify code defects that could lead to security issues like SQL Injection, Cross-site scripting, poor cryptography practices, and other issues

## Slide 16: Business Ideas & Value Adds
Business Ideas
AI based Risk Tolerance Calculator
In the existing risk selection process in RoboAdvisor, the user can either select a risk on his own or he could use the Risk questionnaire(RTQ) feature to get a suggested risk. The purpose of the RTQ is to create an accurate risk profile of the client, which becomes the primary factor in selecting their investments. Yet, it still forces clients to take what amounts to a multiple-choice pop quiz, one for which they have not studied, and relies on their answers to build a portfolio that they may be invested in for decades.
Companies like Yodlee could provide access to an enormous quantity of very useful information about a prospective client. It could include the client’s entire investing history plus their personal finance history, including every transaction they ever made, and throw in social media, too. An algorithm could be written to develop a personality profile for the client that would be a better representation of how they would deal with different market scenarios and provide a better understanding of an investor’s risk profile than a questionnaire.
Value Adds
Provided configuration based settings which ease the changes in service endpoints, date ranges and logic parameters.
Achieved hiding the user secure PIN information in the Balance Inquiry conversation flow as part of security aspects.
Automated unit test scripts helped in ensuring the bug free code prior to code deployment.
Provided for both Voice and Visual experiences which covers the usage of both Echo and Echo display devices.

## Slide 17: TIAA Alexa Team – Other Metrics
CCA Status – Alexa : On Track for CCA target.
CCA Status
Soft Dollar Savings : 3 Value-Adds, $35K
CII contribution
Offshore team continued to provide support for production releases
Continue to support and provide KT sessions (Business & Application Knowledge) to the GBS resources
Team is continuously doing research on latest trend in Amazon Alexa and shares comparative study in TIAA perspective.
Research & Development
GBS Knowledge Sharing
Release Support
Highlights

## Slide 18
Challenges

## Slide 19: Challenges
GBS
Collaboration
  GBS owns the QA execution and Cognizant don’t have any involvement. Since GBS QA’s business knowledge is limited, dev team actively support QA.
  Cognizant onsite performs the dual role of Scrum master and Technical lead. There were challenges initially in assigning the work to GBS. But Onsite worked with TIAA managers to sort out the issues.

## Slide 20
2019 Roadmap

## Slide 21: Digital Advisor Road Map 2019
Alexa 2019
Sep 2019
Nov 2019
Support for Balance Inquiry secure PIN conversation flow.
Echo Show UX for office.
Tech Pipeline for 2019
Node 10.X upgrade.
Automate the interaction model utterance profiler testing.
Mock service creation for the new service in the future.
Setup Sonar Cube environment for automating the code quality and coverage check
Transaction Use Cases
Alexa Skill Submission for certification

## Slide 22: Previous Review – Actionable Status
# | Actions | Review Date | Responsibility | Target Date | Actual Closure Date | Status | Remarks

## Slide 23: Accolades
Blandford, Scott M, EVP, Chief Digital Officer after TIAA Alexa Skill release
FANTASTIC step forward!!!
Weil, Lisa, MD, after TIAA Alexa SKill release Great milestone - congrats to this awesome team!!
Porter, Zsa-Zsa , Sr Dir, Digital Product Management, TIAA
“I am excited to announce that our Alexa Skill is now LIVE in the Amazon Marketplace! With the new skill, users can find local TIAA advisor, get a market quote, and find important tax information. A big THANK YOU to the entire Alexa pilot team for making this idea a reality.”

## Slide 24: Appendix
#24
Notes: All screenshots – Add one liner about on the respective slide.

## Slide 25
Screenshots (if any)

## Slide 26
Thank You!